## Slide 1: SCRUM-AGILE
Retrospective and Importance

## Slide 2: THE SCRUM
The Scrum is an iterative process used to develop any type of product or manage a project;
The core values of a scrum team are: transparency, integrity, self-organization, cross-functionality, and empiricism.

## Slide 3: WHAT’S A SCRUM EVENT?
Scrum events help create routines and minimize the need for last-minute meetings (Daily Scrum, Sprint Planning, Backlog Refinement, Sprint Review, and Sprint Retrospective);
Scrum creates time-boxed events instead, that have pre-defined time limits for every team meeting, that are easier to manage;
Besides the Sprint, each event is an opportunity to inspect the elements of the scrum and adapt the processes the team is in need to.

## Slide 4: SCRUM ROLES
Product Owner (PO) – Responsible for:
  Envisions the product;
  Elaborates e maintains the product backlog;
  Defines priorities;
  Establishes the bridge between Scrum team and client;
  Makes sure the product being produced is correct and deliverable.
Scrum Master – Responsible for:
  Leader of the Scrum team;
  Removes impediments;
  Guides the team;
  Helps PO with product backlog;
  Facilitator and mediator of the team;
  Ensures that Scrum guidelines are being used correctly.
(Schwaber et al., 2017)

## Slide 5: SCRUM ROLES
Development Team is responsible for:
  Determines the concept of done in the tasks and features;
  Gives estimates for what is being developed;
  Develops products, features, behaviors;
  Ensures product quality;
  Demonstrates the product;
  Tests the product;
  *Although we used tester separately during our work at ChadaTech, the Agile Manifesto had the tester as one of the many positions that also belonged to the development team, so I didn’t include it separately.
(Schwaber et al., 2017)

## Slide 6: AGILE PHASES
1– Concept:
  During the first phase of the Agile software development lifecycle, the team scopes and prioritizes projects. Some teams may work on more than one project at a time, depending on how the work was split.
2 – Inception:
  After deciding on the project, they work with the client to determine what the requirements will be. UML diagrams are very useful to demonstrate how new features will work and how they will become part of the existing system.
3 – Construction:
  Once the team has defined the initial sprint requirements based on stakeholder input and requirements, the work really begins. Developers will keep a stable production, with the goal of having a working product to release by the end of every sprint. This is very far from the final version though, since the feature will most likely still go through several revisions until it is considered done by the team.
(Schwaber et al., 2017)

## Slide 7: AGILE PHASES
4 – Release:
  Tests will be done non-stop entering this phase. The quality assurance (QA) team will be responsible for testing features, detecting bugs, recording positives and negatives.
  Finalize the system and user documentation and fix bugs.
  If all conditions are met, it will enter production phase.
5 – Production:
  Provides ongoing support for the software release. Team’s responsibility is to keep the system up and running and to show the clients how to use it. The production phase ends either when support ends, or with a release date.
6 – Retirement:
  The retirement phase is the complete shut down of the production of that particular system’s version. Usually a strategy for when you want to replace a system with a new version; or when the system either becomes obsolete, or opposes your current business model.
(Schwaber et al., 2017)

## Slide 8: THE WATERFALL
In the Waterfall Methodology, actions can only move forward when each step is completed. This makes its development more rigid, but it also has more predictable costs and its phases are easier to estimate.
(Hoffman, Diane, 2020)
Some Advantages | Some Disadvantages
Assurance of alignment on deliveries between the client and developers at the beginning of the project; | Slower and interdependent deliveries;
Early recognition of the scope of work, making it easier to follow up; | Demand for long planning before execution;
Guarantee of a coherent design and without the risk of fragmentation or misalignment between its different fronts; | Testing only after the creation is finished, with less predictability about user experience details.
The client's presence is not mandatory throughout its execution, except for tests, meetings and approvals | Impossibility of changes during execution;

## Slide 9: Waterfall X AGILE
 | Waterfall | Scrum
Developer | Capable | Fast
Client | Not very involved | Very Involved
Requirements | Known, Stable | Fluctuating, Irregular
Refactoring | Expensive | Low Cost
Planning | guides the results | the results guide the planning
Focus | Big projects | Projects of innovative and exploratory nature
Goal | Control to reach the final goal | Simplify the development process
(Marymont, Lindsey, 2015)

## Slide 10: REFERENCES
Hoffman, D. (2020, September 18). Comparing waterfall vs. Agile vs. DevOps methodologies. SearchSoftwareQuality. Retrieved February 23, 2022, from https://searchsoftwarequality.techtarget.com/opinion/DevOps-vs-waterfall-Can-they-coexist
Marymont, L. (2018, March 21). Waterfall or agile project management? - blog: Planview. Planview Blog. Retrieved February 22, 2022, from https://blog.planview.com/waterfall-or-agile/
Schwaber, K., & Sutherland, J. (n.d.). The scrum guide. Scrumguides.org. Retrieved February 22, 2022, from https://scrumguides.org/docs/scrumguide/v2017/2017-Scrum-Guide-US.pdf